AI MEMORY BRAIN

GO-TO-MARKET STRATEGY

The Operating System for AI-Native Professionals

Version 1.0  |  April 2026  |  CONFIDENTIAL

Prepared by: Provecta Group  |  Contact: hassan.qaseem@gc-usa.com

"Never lose context. Never repeat yourself. Never start from zero."

EXECUTIVE SUMMARY

AI Memory Brain (AMB) is a persistent, portable, git-backed memory architecture that transforms AI sessions from isolated single-context interactions into a continuous, compounding intelligence system. Unlike native model context windows or chat history, AMB creates a structured, searchable, living knowledge base that travels with the operator across tools, sessions, and projects.

This document is the operational go-to-market playbook. It covers every element needed to begin selling today: product definitions, pricing, lead magnets, ICP-matched channels, sales motions, a 30-60-90 day launch plan, and the actions to take this week.

The Market Problem

AI adoption is accelerating — but 94% of professionals lose their entire AI context every session. Every session starts from zero. Prompts, preferences, project details, decision history, and institutional knowledge evaporate. The result:

- Hours of re-briefing wasted per week across teams

- Inconsistent outputs because the AI doesn't know your standards

- No compounding value — every session is equally dumb as the first

- Enterprise AI spend with no durable ROI

The Solution

AI Memory Brain is the operating system layer that sits above any AI tool. It gives professionals a persistent, portable brain — a structured memory that loads in <30 seconds, costs <5% of context window at initialization, and produces AI that behaves like a briefed expert partner rather than a blank slate.

Market Opportunity

| Total Addressable Market | $47B+ (AI tooling + productivity SaaS) |
| --- | --- |
| Serviceable Addressable Market | $3.2B (AI-native professionals & teams) |
| Target 12-Month Revenue | $30,000/month recurring |
| Beachhead Segment | AI Agent Builders, RevOps Leaders, Operators |
| Current Deployments (Proof) | 3 live productions (MSIFS, SierraHomes, Provecta) |
| Sessions Documented | 22+ sessions with full context recovery |
| Context Recovery Time | <30 seconds per session load |
| Memory Footprint | <5% of context window at initialization |

SECTION 1: PRODUCTS & SERVICES CATALOGUE

AI Memory Brain is sold as three distinct products. Each maps to a buyer type, a delivery model, and a measurable outcome. All products are built on the same core architecture.

PRODUCT 1: AI Memory Brain Blueprint (Self-Serve)

The Blueprint is a downloadable, pre-built AMB system — a structured folder of templates, protocols, agent definitions, and session standards that a technically capable operator can deploy into their own AI workflow in under 2 hours.

| Attribute | Detail |
| --- | --- |
| SKU | AMB-001-BLUEPRINT |
| Price | $497 one-time (digital download) |
| Upsell | $97/month AMB Community & Updates |
| Buyer | Freelance AI builders, indie operators, solopreneurs |
| Delivery | Gumroad / Lemon Squeezy download + onboarding video |
| Setup Time | <2 hours self-install |
| Core Deliverable | Full AMB template system: /agents, /standards, /memory_agents, open.md, closure.md, session-summary templates |
| Outcome Guaranteed | Context recovery <30 seconds from session 2 onward |

Included in Blueprint:

- Master AI Context Template (the 'brain spine')

- 6 pre-built agent personas (Sales, Marketing, Finance, Legal, Strategy, Ops)

- Session open/close protocol (open.md + closure.md)

- CC/DE Operating Standard — communication & formatting rules

- Adaptive Communication Standard — tone, audience, escalation protocols

- Git integration guide for version-controlled memory

- 30-day onboarding video series (15 videos, 5 min each)

- Community access: 90 days included

PRODUCT 2: AMB Done-For-You — Business (Consultative Engagement)

A fully managed AMB implementation for small and mid-market businesses. The Provecta team designs, builds, populates, and activates a custom AI Memory Brain for the client's specific business context — then trains the team to maintain it.

| Attribute | Detail |
| --- | --- |
| SKU | AMB-002-DFY-SMB |
| Price | $5,000 setup + $2,000/month retainer |
| Contract | Minimum 3-month engagement ($11,000 all-in) |
| Buyer | B2B lead gen operators, RevOps leaders, growth teams |
| Delivery | 4-week implementation + ongoing monthly optimization |
| Team Size | Up to 5 AI operators/seats |
| Core Deliverable | Custom AMB configured to client's business, loaded with their projects, GTM playbooks, deal history, personas, SOPs |
| Outcome Guaranteed | AI behaves like a briefed senior colleague from session 1 |

DFY SMB scope of work:

- Week 1: Discovery — extract all business context, project history, personas, standards

- Week 2: Architecture — build custom AMB folder structure, populate master context

- Week 3: Agent Design — configure 3-6 custom agents for client's exact workflows

- Week 4: Activation & Training — deploy, test, train team, hand over protocols

- Monthly: 2 optimization sessions, session summaries review, agent updates

PRODUCT 3: AMB Enterprise — Strategic Partnership

An enterprise-grade AI operating system implementation covering multiple teams, custom security requirements, and ongoing strategic AI advisory. Designed for organizations spending $50K+ on AI tooling with no persistent intelligence layer.

| Attribute | Detail |
| --- | --- |
| SKU | AMB-003-ENTERPRISE |
| Price | $25,000–$100,000+ (custom scoped) |
| Retainer | $5,000–$15,000/month ongoing advisory |
| Buyer | CTOs, VPs of AI, Chief Revenue Officers at 50-500 person companies |
| Delivery | 8-12 week full deployment + quarterly business reviews |
| Team Size | Unlimited seats, multi-department |
| Core Deliverable | Multi-project AMB architecture, custom agent library, SOC-2 compatible git repository, team training programme |
| Outcome | Company-wide AI that knows your business as well as your best employee |

PRODUCT 4: AMB Community & Learning Hub

A recurring subscription community for AI-native operators who want ongoing education, peer accountability, and access to AMB templates as they evolve.

| SKU | AMB-004-COMMUNITY |
| --- | --- |
| Price | $97/month or $797/year |
| Buyer | AI builders, indie operators, early-career RevOps professionals |
| Delivery | Private community (Circle/Skool) + monthly live calls + template drops |
| Included | Monthly AMB updates, new agent templates, prompt libraries, peer sessions |
| Path | Pipeline into Blueprint ($497) and DFY-SMB ($5K+) purchases |

SECTION 2: PRICING STRATEGY

AMB uses a value-ladder pricing model. Each tier is designed to convert a specific buyer type and provide a clear upgrade path to the next tier. The goal in year one is to generate $30,000/month in recurring revenue — achievable with the right mix across tiers.

Pricing Ladder Overview

| Tier | Product | Price | Revenue Model | Target/Month |
| --- | --- | --- | --- | --- |
| Lead Magnet | Free Audit / Starter Kit | $0 | Acquisition | ∞ subscribers |
| Community | AMB Community Hub | $97/mo | Subscription | $2,910 (30 members) |
| Self-Serve | Blueprint | $497 one-time | Transactional | $4,970 (10 sales) |
| DFY SMB | Done-For-You Business | $5K+$2K/mo | Retainer | $16,000 (4 clients) |
| Enterprise | Strategic Partnership | $25K-$100K+ | Project+Retainer | $10,000 (1 client) |

|  | Revenue Target: $30,000/month by Month 6 Model: 4 DFY SMB clients ($16K) + 1 Enterprise ($10K) + 30 Community ($2.9K) + 2 Blueprint sales ($1K) = $29,910/month Note: Blueprint and Community also serve as enterprise lead qualification pipelines. |
| --- | --- |

Pricing Psychology & Positioning

- Anchor pricing: Enterprise ($100K) makes DFY SMB ($5K+$2K/mo) feel like a steal

- Per-seat comparison: AMB at $2K/month vs. 1 junior analyst FTE at $5-7K/month = 70% cost saving

- Time-to-value anchor: <30 second context recovery vs. 45-90 minutes of re-briefing = ROI in first session

- Annual prepay discount: 2 months free on annual community ($797 vs. $1,164)

- Pilot offer for enterprise: $5,000 discovery sprint before full engagement (reduces buying risk)

SECTION 3: LEAD MAGNETS — READY TO DEPLOY

Lead magnets are the front door to the revenue funnel. Each is designed to (a) attract a specific ICP, (b) deliver immediate value, and (c) create a natural path to a paid offer. All five below can be built or deployed within 2 weeks.

LM-1: The AI Context Audit (Highest Priority)

A free 20-minute Loom video + scorecard that audits how a prospect's current AI workflow handles context loss. Prospects score themselves across 10 dimensions. Low scores reveal the exact gap AMB fills.

| Format | PDF scorecard + Loom walkthrough video (20 min) |
| --- | --- |
| Hook | "Score your AI workflow in 10 minutes — most teams score under 40/100" |
| ICP Target | AI Agent Builders, Operations Leaders, RevOps |
| Delivery | Email gate → auto-deliver PDF + Loom link via Zoho/ConvertKit |
| CTA | Book a free AI Architecture Review call (leads to DFY SMB) |
| Time to Build | 3 days |

LM-2: AI Memory Brain Starter Kit

A stripped-down version of the Blueprint — 3 core templates (Master Context, Session Open, Session Close) with a step-by-step setup guide. Gives people a working AMB in 30 minutes.

| Format | ZIP download with 3 markdown templates + setup PDF |
| --- | --- |
| Hook | "Get your AI to remember everything — free starter kit" |
| ICP Target | AI builders, indie operators, early-career RevOps |
| Delivery | Direct download via Gumroad (free) or ConvertKit opt-in |
| CTA | Upgrade to full Blueprint ($497) for 6 agents + full standards |
| Time to Build | 1 day (templates already exist) |

LM-3: The Context Rot Manifesto (Thought Leadership)

A 5-page white paper or long-form LinkedIn post titled 'Context Rot is Killing Your AI Investment.' Articulates the problem at an executive level, introduces the AMB framework, and ends with a call to book an architecture review.

| Format | PDF white paper or LinkedIn long-form post + PDF download |
| --- | --- |
| Hook | "Your AI loses everything it learns. Here is how to fix it." |
| ICP Target | Enterprise CTOs, VPs of AI, Operations Leaders |
| Delivery | LinkedIn post → PDF download gate → email sequence |
| CTA | Enterprise pilot: $5,000 discovery sprint (scoped, low-risk entry) |
| Time to Build | 2 days (white paper draft already exists from prior session) |

LM-4: Live Demo — 'Watch AMB in Action' Webinar

A 45-minute live or recorded webinar showing AMB loading real session context, activating an agent, recovering a decision log, and producing boardroom-ready output — in real time, using real data.

| Format | Live Zoom webinar (monthly) + evergreen recording |
| --- | --- |
| Hook | "See an AI that actually knows your business — live demo" |
| ICP Target | All ICPs — highest conversion event |
| Delivery | Registration page → Zoom → post-webinar offer sequence |
| CTA | Blueprint purchase OR DFY discovery call booking |
| Time to Build | 1 week prep for first live run |

LM-5: Accelerator/Incubator Speaking Track

Offer AMB as a free workshop for startup accelerators and incubators. Each session gives startups 100 AMB starter tokens (a gift model tested with Faruq Hunter). Startups who want persistent memory at team scale upgrade to Blueprint or DFY.

| Format | 60-min workshop: Context Rot problem + AMB live setup + Q&A |
| --- | --- |
| Hook | "Give your cohort an AI brain — free for accelerator partners" |
| ICP Target | AI Agent Builders, B2B Lead Gen Operators, Community Builders |
| Delivery | Direct outreach to 10 accelerators in Week 1 (see Immediate Actions) |
| CTA | Token gift model: 100 free sessions per startup, upgrade for persistence |
| Scale | 10 startups/cohort × 3 cohorts/quarter = 30 qualified pipeline contacts/qtr |

SECTION 4: ICP-MATCHED GTM CHANNELS

Each ICP segment requires a different channel strategy. The table below maps the 5 ICPs to their highest-converting channels, entry hooks, and conversion offers. LinkedIn is the primary platform for all segments in Phase 1.

| ICP Segment | Primary Channel | Secondary Channel | Entry Hook | Conversion Offer |
| --- | --- | --- | --- | --- |
| AI Agent Builders | LinkedIn + GitHub | X (Twitter), Discord | Starter Kit download | Blueprint $497 |
| B2B Lead Gen Ops | LinkedIn DM + Cold Email | Webinar | Context Audit PDF | DFY SMB $5K |
| Operations Leaders | LinkedIn Content + Webinar | Referral | Manifesto PDF | DFY SMB $5K |
| Enterprise CTOs | LinkedIn + Referral | Speaking / Conference | Discovery Sprint $5K | Enterprise $25K+ |
| Community Builders | LinkedIn + Accelerator Track | Newsletter | Accelerator Workshop | Community $97/mo |

LinkedIn Content Engine — The Primary Channel

LinkedIn is the single highest-leverage channel in Phase 1. The 8-week content calendar (already built) delivers 36 posts across 7 content pillars, each mapped to an ICP segment. The posting cadence is 4-5 posts/week.

- Content Pillars: Context Rot Problem | Architecture Education | Competitive | Social Proof | ICP Deep Dives | Product | Thought Leadership

- Engagement strategy: Comment on 10 posts/day in AI, RevOps, and Operations communities before posting own content

- DM strategy: Every post comment or like from a Tier 1 ICP triggers a personalised DM (template below)

- Profile optimization: Headline = 'I built an AI that never forgets | Founder AI Memory Brain | RevOps + AI Consultant'

|  | LinkedIn DM Template (post-engagement): "Hey [Name] — saw you engaged with my post on [topic]. Curious — how are you handling context loss in your AI workflow right now? We built something that fixes this completely. Happy to share a demo if relevant." |
| --- | --- |

Cold Email — DFY SMB Outreach

Cold email targets RevOps Managers, Heads of Operations, and Founders at 10-50 person companies using AI tools actively. Sequence: 3 emails over 10 days.

|  | Email 1 (Day 1) — The Problem: Subject: Your AI starts from zero every single session "[First name] — most teams using AI lose 100% of their context every session. Re-briefing your AI wastes 45-90 minutes per person per week. We built a fix. Would a 15-min demo be useful?" Email 2 (Day 4) — The Proof: Subject: 3 live deployments. <30 second context recovery. "Quick follow-up — attached is a 1-page summary of how AI Memory Brain works in production. We have 3 live clients. Happy to walk you through one of their setups." Email 3 (Day 10) — The Offer: Subject: Last note from me "Not hearing back, so I will leave it here. If you ever feel like your AI does not know your business as well as it should - we built the thing that fixes that. [Link to book a call]" |
| --- | --- |

SECTION 5: SALES MOTION BY SEGMENT

The sales motion for each product tier is distinct. Blueprint is self-serve (no-touch). DFY SMB is consultative (medium-touch). Enterprise is strategic (high-touch). The SPICED qualification framework is used across all consultative and strategic engagements.

SPICED Qualification Framework

| Letter | Meaning | AMB Discovery Question |
| --- | --- | --- |
| S - Situation | Current state of their AI workflow | How many AI sessions does your team run per week, and how do you currently brief the AI each time? |
| P - Pain | The specific problem they feel | How much time is lost re-briefing your AI across the team? What does inconsistent AI output cost you? |
| I - Impact | Business cost of the pain | If your AI was fully briefed every session from day 1, what would that unlock for revenue or ops efficiency? |
| C - Critical Event | The deadline or trigger | Is there a specific project or quarter where you need your AI workflow to be production-ready? |
| E - Decision | Who signs, what is the process | Who else is involved in evaluating AI tools, and what does your typical approval process look like? |

Blueprint (Self-Serve) — No-Touch Motion

- Traffic source: LinkedIn content → Gumroad/Lemon Squeezy product page

- Conversion asset: Detailed sales page with social proof (3 live deployments), demo video, FAQ

- Checkout: Instant download, onboarding email sequence triggers automatically

- Upsell: 7-day post-purchase email offers Community membership ($97/mo)

- Post-purchase: 14-day check-in email offering DFY assessment call

DFY SMB — Consultative Motion (4 Steps)

Step 1 — ATTRACT: LinkedIn content + cold email generates lead

Step 2 — QUALIFY: 30-min discovery call using SPICED (if score > 15/25, advance)

Step 3 — PROPOSE: Send 1-page scoped proposal within 24 hours. Price: $5K setup + $2K/mo, min 3 months

Step 4 — CLOSE: Follow-up call within 3 days. Objection: price → anchor to FTE cost ($5-7K/mo). Objection: time → week 1 is all discovery, requires <2 hrs from client

|  | Sales qualifier: If a prospect can answer YES to 3 of these 4, close DFY SMB: 1. Their team runs 5+ AI sessions per week 2. They have at least 1 active revenue-generating project using AI 3. They have a team of 3+ people who need consistent AI context 4. They have experienced frustration with AI giving inconsistent or uninformed outputs |
| --- | --- |

Enterprise — Strategic Motion (6 Steps)

Step 1 — IDENTIFY: CTO, VP AI, or CRO at 50-500 person company with active AI spend

Step 2 — WARM: LinkedIn engagement + mutual connection introduction + conference speaking

Step 3 — DISCOVERY SPRINT: Offer $5,000 scoped discovery to remove buying risk. Deliver architecture audit + implementation roadmap

Step 4 — FULL PROPOSAL: Based on discovery findings, scope full engagement ($25K–$100K)

Step 5 — STAKEHOLDER ALIGNMENT: Sponsor presentation to exec team (use case deck + ROI model)

Step 6 — CONTRACT & KICK-OFF: MSA + SOW, 8-12 week implementation timeline

SECTION 6: 30-60-90 DAY LAUNCH PLAN

PHASE 1: FOUNDATION — Days 1–30 (Go Live)

Goal: First paying customer. LinkedIn presence live. Lead magnet delivering. Pipeline seeded.

| Week | Priority | Actions |
| --- | --- | --- |
| Week 1 | Infrastructure | Set up Gumroad/Lemon Squeezy product page for Blueprint. Create Starter Kit (3 templates). Build landing page. Configure email automation (Zoho/ConvertKit). Set up Calendly for discovery calls. |
| Week 1 | LinkedIn | Optimize LinkedIn profile. Publish Post 1: Context Rot problem hook. Engage 10 target accounts per day. |
| Week 2 | Lead Magnets | Launch Starter Kit download. Publish Context Audit PDF. Send to first 50 LinkedIn connections with personalized note. |
| Week 2 | Outreach | Send 100 cold emails to RevOps/Ops targets. DM every LinkedIn post commenter from Tier 1 ICPs. |
| Week 3 | Sales | Run first 5 discovery calls. Refine SPICED qualification. Send first DFY SMB proposal. |
| Week 3 | Content | Publish 3 posts/week: Architecture, Competitive, Proof post using MSIFS and SierraHomes case studies. |
| Week 4 | Close | Follow up all open proposals. Close first Blueprint sale. Book first DFY SMB client. |
| Week 4 | Speaking | Send 10 accelerator partnership pitches. Book first workshop slot for Month 2. |

|  | Phase 1 Success Criteria: 1 DFY SMB closed, 10 Blueprint sales, 200 email subscribers, 500 LinkedIn followers gained |
| --- | --- |

PHASE 2: TRACTION — Days 31–60

Goal: $10,000 MRR. First enterprise conversation started. Community launched.

| Week | Priority | Actions |
| --- | --- | --- |
| Week 5 | Community | Launch AMB Community (Circle/Skool). Invite first 20 members free for 30 days. Begin monthly live call cadence. |
| Week 6 | Webinar | Host first live demo webinar. Record for evergreen use. Generate 50+ registrants from LinkedIn + email list. |
| Week 7 | Enterprise | Identify 5 enterprise prospects. Begin LinkedIn warm sequence. Prepare enterprise case study (SierraHomes revenue + MSIFS fund structure). |
| Week 8 | Scale | Hire 1 fractional sales development rep (SDR) for outbound. Systemize cold email at 200/week. Close second DFY SMB client. |

|  | Phase 2 Success Criteria: 2 DFY SMB clients ($14K MRR), 1 enterprise pipeline started, 50+ community members, 500+ email subscribers |
| --- | --- |

PHASE 3: MOMENTUM — Days 61–90

Goal: $30,000 MRR. First enterprise signed. Blueprint as self-sustaining channel.

| Week | Priority | Actions |
| --- | --- | --- |
| Week 9 | Case Studies | Publish 2 full case studies (with client permission). Pitch to 3 industry podcasts for guest appearances. Begin LinkedIn newsletter. |
| Week 10 | Enterprise | Deliver discovery sprint to enterprise prospect. Generate roadmap + proposal for full engagement. |
| Week 11 | Expand | Close third and fourth DFY SMB. Expand accelerator speaking to 3 partners. Blueprint sales growing via LinkedIn compound effect. |
| Week 12 | Close | Sign enterprise client ($10K+/mo). Review all KPIs. Build 90-day plan for Months 4-6. |

|  | Phase 3 Success Criteria: $30K MRR achieved. 4 DFY SMB + 1 Enterprise + 30 Community + 5 Blueprint/month = $33,910/month |
| --- | --- |

SECTION 7: KPIs & SUCCESS METRICS

| KPI | Month 1 Target | Month 2 Target | Month 3 Target | Owner |
| --- | --- | --- | --- | --- |
| Monthly Recurring Revenue | $2,000 | $10,000 | $30,000 | Hassan |
| DFY SMB Clients | 1 | 2 | 4 | Hassan |
| Blueprint Sales | 5 | 10 | 20/mo | Self-serve |
| Community Members | 0 | 20 | 50 | Hassan |
| Discovery Calls Booked | 10 | 20 | 30 | SDR/Hassan |
| LinkedIn Followers Gained | +200 | +500 | +1,000 | Content |
| Email Subscribers | 100 | 300 | 600 | Lead Magnets |
| Cold Emails Sent/Week | 100 | 200 | 200 | SDR/Hassan |
| Webinar Registrants | - | 50 | 100/mo | Marketing |
| Accelerator Partnerships | 2 | 5 | 10 | Hassan |
| Enterprise Pipeline | 0 | 1 prospect | 1 closed | Hassan |
| Discovery Call to Proposal Rate | >40% | >50% | >60% | Hassan |
| Proposal to Close Rate | >25% | >33% | >40% | Hassan |

SECTION 8: IMMEDIATE ACTIONS — THIS WEEK

The following 15 actions can be executed today or this week. Each is assigned a priority level and estimated time. These are the minimum viable actions to begin generating revenue before the end of the week.

| # | Action | Priority | Time | Outcome |
| --- | --- | --- | --- | --- |
| 1 | Publish LinkedIn post: Your AI starts from zero every session. Add Starter Kit CTA. | TODAY | 45 min | First leads |
| 2 | Set up Gumroad free listing for AI Memory Brain Starter Kit (3 templates). Gate with email. | TODAY | 1 hr | Lead capture live |
| 3 | List Blueprint ($497) on Gumroad with a 3-bullet sales description and demo video link. | TODAY | 2 hrs | Revenue ready |
| 4 | Set up Calendly link for 30-min AI Architecture Review calls. Add to LinkedIn bio. | TODAY | 30 min | Booking flow live |
| 5 | Write and schedule 3 LinkedIn posts for this week from content calendar (Posts 2, 3, 4). | DAY 1 | 2 hrs | Content pipeline |
| 6 | Email 20 warm contacts personally: I built something I think you need. Can I show you? | DAY 1 | 1 hr | Warm pipeline |
| 7 | Identify 10 startup accelerators on LinkedIn. Send partnership DM to program managers. | DAY 2 | 2 hrs | Speaking pipeline |
| 8 | Build cold email list: 50 RevOps Managers at 10-50 person companies using AI tools. | DAY 2 | 3 hrs | Outbound list |
| 9 | Send cold email sequence Day 1 to first 50 names. Use template from Section 4. | DAY 3 | 1 hr | Pipeline seeded |
| 10 | DM every person who comments or likes Post 1 from Step 1. Use template from Section 4. | DAY 3 | 30 min | Warm DMs |
| 11 | Record a 5-minute Loom screen share walking through AMB loading a live session. Post to LinkedIn. | DAY 3 | 1.5 hrs | Demo content live |
| 12 | Create a 1-page Context Audit PDF (10 questions, scoring guide). Email gate on landing page. | DAY 4 | 2 hrs | LM-1 live |
| 13 | Send Starter Kit and personal note to Faruq Hunter and ask for 3 accelerator introductions. | DAY 4 | 30 min | Referral pipeline |
| 14 | Optimize LinkedIn headline: I built an AI that never forgets ¦ AI Memory Brain Founder ¦ RevOps + AI | DAY 5 | 10 min | Profile conversion |
| 15 | Book a 30-minute weekly review every Friday to review pipeline, content, and KPIs. | DAY 5 | 10 min | Cadence set |

|  | Revenue this week is possible. Steps 1-6 can generate a discovery call by Day 3. A single DFY SMB close from this week's activity = $5,000 immediately + $2,000/month. Blueprint at $497 requires zero sales calls — it is already ready to sell today. |
| --- | --- |

APPENDIX: PROOF POINTS & SOCIAL PROOF ASSETS

The following metrics are drawn directly from live AMB deployments across 3 production projects. Use these in sales conversations, LinkedIn posts, case studies, and proposals.

Core Performance Metrics (Production Verified)

| Context Recovery Time | <30 seconds (measured across 22+ sessions) |
| --- | --- |
| Context Window Usage at Init | <5% of context window (efficient, low-overhead) |
| Sessions Documented | 22+ sessions across 3 live projects |
| Memory Footprint | 150MB portable across machines and tools |
| Session Startup Time Saved | 45-90 minutes per session vs. manual re-briefing |
| Live Production Deployments | 3 (MSIFS $200M PE fund, SierraHomes real estate, Provecta RevOps) |
| Agent Library | 7+ domain agents (Investment, Marketing, Finance, Legal, Strategy, Sales, GovAffairs) |
| Decision Log Entries | 43+ captured decisions across projects with full rationale |
| White Paper User Stories | 77 validated user stories across 5 ICP segments |
| ICP Segments Identified | 5 segments with validated LTV ranges ($5K–$100K+) |

Case Study Snapshots

| Project | What AMB Did | Result |
| --- | --- | --- |
| MSIFS — $200M PE Fund | Activated 7 AI agents across Investment, Market Dev, GovAffairs, Finance. Built Kenya beachhead strategy, Lamu grain terminal deal thesis, Kazakhstan staggered deployment plan. | Full IC-ready investment thesis produced in 1 session. Kenya government engagement sequence mapped. NIF Act 2026 first-mover intelligence captured. |
| SierraHomes — Real Estate | Ran full marketing strategy: 3 buyer personas, brand guidelines, messaging hierarchy, competitive analysis, 5 creative production briefs, M1-M6 34-task Notion project. | M1 milestone (Brand & Strategy Foundation) 100% complete across 5 deliverables. Full website built in 1 session. KES 1.296B revenue target modeled. |
| Provecta — RevOps/AI Consulting | Tracked GTM strategy, resume rebuild, LinkedIn content calendar (36 posts, 8 weeks), ICP analysis, competitive research across RevOps consultancies. | Full personal brand asset suite built. 2026 RevOps resume rebuilt from gap analysis. 36-post content calendar with ICP matching. GTM strategy document (this file) produced. |

Note: Full case studies with client permission are a Phase 2 marketing asset. The above can be shared as anonymized proof points in sales conversations immediately.

AI Memory Brain  |  Built by Provecta Group

hassan.qaseem@gc-usa.com  |  April 2026