PREPARED EXCLUSIVELY FOR

Premier Realty Limited

Revenue Operations & AI Implementation Proposal

A 3-Quarter Roadmap to Measurable Sales Growth — Q2 through Q4 2026

| Prepared By Provecta Group Hassan Wilson, Founder & MD | Date April 9, 2026 Valid for 30 days | Contact info@provectagroup.com provectagroup.com |
| --- | --- | --- |

CONFIDENTIAL ¦ Revenue Architecture & AI Transformation

Section 01

Executive Summary

Premier Realty Limited has built something rare in Kenya's real estate market: two decades of operational credibility, a multi-service platform, a formal diaspora offering, and active land development projects across some of the country's most compelling growth corridors. The foundation is strong. The revenue engine is not.

From the outside, the gaps are visible and consistent: 188 LinkedIn followers after 20 years of operation. A blog page that returns a broken link. No pipeline visibility. A sales process that runs on instinct rather than system. A diaspora segment that is the highest-value customer group in Kenya real estate — and no structured digital funnel to reach them.

These are not brand problems. They are revenue architecture problems. And revenue architecture is exactly what Provecta Group is built to solve.

This proposal outlines a 3-quarter engagement — Q2 through Q4 2026 — to design, build, and operate a complete Revenue Operations system for Premier Realty. The engagement covers three interconnected pillars:

| PILLAR 1 Revenue Infrastructure CRM setup, lead lifecycle design, pipeline management, and data governance — the system that makes revenue repeatable. | PILLAR 2 Growth Activation Diaspora funnel, content marketing engine, LinkedIn authority, and WhatsApp conversion — the channels that fill the pipeline. | PILLAR 3 AI Implementation AI-assisted lead qualification, automated follow-up systems, reporting intelligence, and a deployed AI Memory infrastructure for the PRL team. |
| --- | --- | --- |

The expected outcome: a measurably higher volume of qualified leads, a shorter and more predictable sales cycle, a structured diaspora acquisition channel, and the data visibility to make confident commercial decisions — all by December 2026.

Section 02

Situation Analysis — SPICED Framework

Every Provecta engagement begins with a structured diagnosis of the client's revenue environment. We apply the SPICED framework — Provecta's universal qualification and discovery methodology — to establish a shared, honest picture of where Premier Realty stands today and what is at stake.

| S | Situation | Premier Realty Limited is an 18-person, 20-year-old full-service real estate firm headquartered in Westlands, Nairobi. Active land projects across 5 growth corridors. 200+ rental/sale listings. Serves individual buyers, diaspora investors, corporates, embassies, and NGOs. Ranked #27 in Kenya land sales (Gazebo Homes 2026). Operates without a formal CRM, structured sales process, or documented lead lifecycle. |
| --- | --- | --- |
| P | Pain | Revenue is generated from effort and relationships — not from a designed system. There is no pipeline visibility, no lead scoring, no documented qualification process, and no structured follow-up. Digital presence is severely underdeveloped for a 20-year firm (188 LinkedIn followers, broken website pages, no content marketing). The diaspora segment — the industry's highest-value buyer group — has no dedicated acquisition funnel. Sales activity cannot be measured, forecast, or optimised. |
| I | Impact | Without a revenue system: high-value leads leak before conversion; the diaspora segment is left to competitors with better digital infrastructure; sales performance is unpredictable and impossible to forecast; the firm cannot scale beyond its current headcount ceiling; and marketing spend (when it happens) generates no attributable ROI. Conservatively, unstructured diaspora lead handling alone represents KES 10M–50M+ in missed annual revenue at current Kenya land sale averages. |
| C | Critical Event | Kenya's real estate market is entering a consolidation phase in 2025–2026. Firms with structured digital funnels and CRM infrastructure are pulling away from relationship-only operators. The diaspora buyer segment — 3M+ Kenyans abroad — is actively being targeted by competitors including Optiven, Username Properties, and Finsco Africa with sophisticated digital campaigns. PRL risks being further displaced in rankings and losing its mid-market land sales leadership if revenue infrastructure is not built now. |
| D | Decision | This engagement is recommended to the Founder and Managing Director. Decision criteria: demonstrable ROI by Q3 2026, measurable KPI improvement, full knowledge transfer to the internal team, and no long-term vendor lock-in. Provecta operates on a co-build model — we design and implement the system alongside PRL, ensuring the team owns and can operate it independently at engagement close. |

Section 03

The Opportunity — What the Numbers Say

Premier Realty's strategic gaps are not weaknesses — they are an inventory of untapped revenue. Below is the quantified opportunity by segment.

| Opportunity | Current Gap | Estimated Value |
| --- | --- | --- |
| Diaspora Land Sales | No digital funnel. Competitors are running active diaspora campaigns via Meta, YouTube & WhatsApp webinars. | 1 extra diaspora sale/month at KES 3M average = KES 36M incremental annual revenue |
| LinkedIn B2B Pipeline | 188 followers after 20 years. Corporate clients, embassies, NGO procurement officers are LinkedIn-first. | 6–10 qualified B2B leads per quarter from structured LinkedIn authority building |
| WhatsApp Lead Conversion | Leads arrive via WhatsApp with no structured follow-up cadence or CRM capture. Estimated 40–60% leak rate. | Structured 5-touch WhatsApp + email cadence can recover 20–30% of currently lost leads |
| Content Marketing & SEO | Blog page is broken (404). Zero content published. Competitors rank for 'land for sale Naivasha', 'land sale Konza', etc. | SEO-driven organic leads cost KES 0 vs. Meta CPM of KES 250–600 per 1,000 impressions |
| Property Management Upsell | No pricing published. Landlords who buy land become natural PM clients — this cross-sell is not being systematically captured. | Landlord Advisory retainers at KES 15,000–40,000/month per property = predictable recurring revenue |

Section 04

The 3-Quarter Engagement Roadmap

The Provecta engagement is structured across three sequential quarters, each building on the last. Q2 lays the foundation. Q3 activates growth. Q4 scales and institutionalises. Every deliverable maps to a measurable KPI — nothing is built for its own sake.

| Q2 | FOUNDATION — April to June 2026 ¦ Build the Revenue System |
| --- | --- |

Q2 is the infrastructure quarter. Before any growth activity, Premier Realty needs a single source of truth for its leads, a documented sales process, and a CRM that captures and tracks every prospect. This quarter delivers the plumbing that makes everything else possible.

| Deliverable | Timeline | KPI / Outcome |
| --- | --- | --- |
| RevOps Audit & SPICED Discovery | Weeks 1–2 | Documented current-state: funnel map, conversion rates, toolstack, team SLAs |
| CRM Setup & Configuration (Zoho CRM) | Weeks 2–4 | Fully configured CRM with PRL property types, deal stages, and contact fields |
| Lead Lifecycle Design | Weeks 3–5 | MQL/SQL definitions documented; lead scoring model live; handoff SLAs published |
| Pipeline Stage Architecture | Weeks 4–6 | 6-stage sales pipeline live in CRM; every active deal migrated and owned |
| WhatsApp-to-CRM Integration | Weeks 5–6 | All WhatsApp leads auto-captured into CRM; zero manual entry for inbound |
| Team Training & SOP Handoff | Week 6 | PRL agents trained on CRM usage, SPICED qualification, and daily pipeline hygiene |

| Q3 | ACTIVATION — July to September 2026 ¦ Fill the Pipeline |
| --- | --- |

Q3 is the growth activation quarter. With a working CRM and defined lead lifecycle in place, Q3 focuses on building and launching the channels that will fill the pipeline: a diaspora acquisition funnel, a LinkedIn authority engine, a content marketing programme, and AI-powered lead qualification and follow-up.

| Deliverable | Timeline | KPI / Outcome |
| --- | --- | --- |
| Diaspora Digital Funnel Build | Weeks 7–9 | Dedicated landing page live; Meta Ad campaign targeting diaspora in UK, USA, UAE, Canada |
| YouTube Virtual Tour Programme | Weeks 7–10 | Monthly video walkthroughs for Pana Ranch, Limuru III, Konza City View; 4 videos published |
| LinkedIn Authority Programme | Weeks 8–13 | 3x/week content calendar; 500+ followers by end of Q3; 2+ inbound B2B inquiries |
| Content Marketing Engine Launch | Weeks 9–11 | Blog live; Kenya Land & Property Digest published (Month 1 edition); SEO foundations set |
| AI Lead Qualification System | Weeks 10–12 | AI-assisted lead scoring live in CRM; automated SPICED pre-qualification for inbound leads |
| WhatsApp Follow-Up Automation | Weeks 11–13 | 5-touch automated follow-up cadence live; lead leak rate reduced by target of 25% |
| Pipeline Review Cadence | Ongoing Q3 | Weekly pipeline review meeting + dashboard; forecast accuracy baseline established |

| Q4 | SCALE — October to December 2026 ¦ Institutionalise & Grow |
| --- | --- |

Q4 is the scale and institutionalisation quarter. The system is running. The pipeline is active. Q4 focuses on optimising what's working, expanding what's converting, and building the reporting infrastructure that makes PRL's revenue engine self-sustaining beyond the engagement.

| Deliverable | Timeline | KPI / Outcome |
| --- | --- | --- |
| Full-Funnel Reporting Dashboard | Weeks 14–16 | Live Zoho Analytics dashboard: lead source attribution, stage conversion, revenue forecast |
| AI Memory Brain Deployment | Weeks 14–17 | PRL-configured AI assistant with contact profiles, property data, and follow-up templates |
| Diaspora Funnel Optimisation | Weeks 15–18 | Meta Ad ROAS analysis; A/B tested creative; cost-per-qualified-lead target: < KES 5,000 |
| Property Management Upsell System | Weeks 16–18 | Automated landlord advisory cross-sell sequence; target: 3 new PM retainer clients |
| Quarterly Business Review (QBR) System | Week 18 | PRL leadership QBR framework: what to measure, what to decide, what to act on |
| LinkedIn Milestone: 1,000 Followers | End of Q4 | Authority established; inbound B2B pipeline generating without paid spend |
| Engagement Closeout & Independence Handoff | Week 18 | All systems documented; PRL team fully trained; RevOps SOP customised for PRL |

Section 05

Measurable Outcomes — The KPIs We Commit To

Provecta does not trade in vague promises. Below are the specific, measurable KPIs that the 3-quarter engagement is designed to deliver. These will be tracked in the live dashboard from Q3 onwards and reviewed together at each monthly check-in.

| Metric | Baseline (Current) | Target by Q4 2026 |
| --- | --- | --- |
| CRM Lead Capture Rate | Estimated < 40% (no CRM) | > 95% of all inbound leads captured |
| Lead-to-Qualified Conversion | Unknown (no tracking) | Baseline documented in Q2; target 20% lift by Q4 |
| Pipeline Forecast Accuracy | Not measured | Within 15% accuracy by end of Q3 |
| Diaspora Qualified Leads / Month | ~0 (no funnel) | > 10 qualified diaspora leads per month by Q4 |
| WhatsApp Lead Leak Rate | Est. 40–60% (no follow-up) | < 20% lead leak rate by end of Q3 |
| LinkedIn Followers | 188 (April 2026) | > 1,000 by December 2026 |
| Organic Website Leads | 0 (blog broken) | > 30 organic leads/month by Q4 via SEO + content |
| Property Management Retainers | Not tracked / unstructured | 3 new PM retainer clients signed by Q4 |
| Cost Per Qualified Lead (Meta) | Unknown | < KES 5,000 per qualified diaspora lead by Q3 |
| Revenue Attribution | Not measurable | Full source attribution live in dashboard by Q3 |

| ! | On Measurability: All KPIs above require proper data infrastructure to measure accurately. Q2's audit will establish verified baselines for each metric. Where current-state data does not exist, we will document it in the first 30 days and set targets accordingly. Our commitment is to measurement integrity — not to impressive-sounding numbers that cannot be verified. |
| --- | --- |

Section 06

Investment Summary

The 3-quarter engagement is structured as a fixed-scope, phased investment. Each quarter is independently scoped and delivered, with a review gate at the close of each phase before proceeding.

| Engagement Phase | Duration | Investment (KES) |
| --- | --- | --- |
| Q2 — Foundation (RevOps Audit, CRM Build, Lead Lifecycle, Team Training) | 6 Weeks | KES 350,000 |
| Q3 — Activation (Diaspora Funnel, AI Lead Qualification, Content Engine, LinkedIn) | 6 Weeks | KES 450,000 |
| Q4 — Scale (Reporting Dashboard, AI Memory, Optimisation, Independence Handoff) | 6 Weeks | KES 350,000 |
| Ad Spend Management (Meta Ads — Diaspora Campaign) | Q3–Q4 (12 Weeks) | Client-direct (Provecta managed, recommended KES 50,000–100,000/month) |
| Total Engagement Investment | 18 Weeks (Q2–Q4 2026) | KES 1,150,000 |

Payment Terms Q2 fee invoiced at engagement start. Q3 fee invoiced at start of Q3 (July 1, 2026). Q4 fee invoiced at start of Q4 (October 1, 2026). Ad spend is billed directly to PRL's own Meta Business account — Provecta manages campaigns on PRL's behalf with zero agency markup.

Return on Investment Context:

The total engagement investment of KES 1,150,000 is recovered by a single incremental diaspora land sale at PRL's average land price of KES 3,000,000 (assuming a 3% commission rate = KES 90,000 per transaction, plus the higher-value transactions in the KES 3.5M–5M range). A single additional sales transaction per month — a conservative target for a structured revenue system — represents KES 1,000,000+ in annual commission revenue above baseline. The engagement pays for itself in Q3.

Section 07

Why Provecta Group

Premier Realty does not need a digital marketing agency. You need a revenue architect — someone who diagnoses the system, designs the fix, builds it alongside your team, and transfers ownership when the job is done. That is exactly what Provecta Group is built for.

| Revenue Architecture, Not Marketing Fluff Provecta's methodology is built on the Bow Tie Revenue Model and SPICED framework — the same systems used by world-class revenue organisations. Every deliverable we build is tied to a measurable output, not a vanity metric. |  | 01 |
| --- | --- | --- |
| Kenya Real Estate Context We have built a deep intelligence profile of Kenya's real estate market, your competitive landscape, and your specific customer segments — diaspora investors, corporate clients, and mid-income land buyers. We are not learning this market from scratch. |  | 02 |
| AI-Native Operations Provecta's AI Memory Brain infrastructure is live, tested, and deployed. We do not talk about AI — we run our own operations on it. The AI implementation we build for PRL is drawn from our own internal architecture. |  | 03 |
| Co-Build Model — You Own the System We build every system alongside your team, not in a black box. At engagement close, PRL owns the CRM, the processes, the playbooks, and the AI infrastructure. There is no dependency on Provecta to operate it. |  | 04 |
| Boutique Speed and Accountability Provecta is a boutique firm. Hassan Wilson is personally accountable on every engagement. No account managers, no hand-offs, no junior staff doing the work. The person you sign with is the person who delivers. |  | 05 |
| Active Kenya Engagement Through our Sierra Homes project management engagement with Ecotecture in Naivasha, Provecta has direct exposure to Kenya's property development market — including the Naivasha corridor where PRL's Pana Ranch development sits. |  | 06 |

Section 08

Next Steps — How We Begin

This proposal is valid for 30 days from the date of issue. Below is the recommended path to engagement start:

| Step 1 Discovery Call (30 mins) | Schedule a 30-minute video call with Hassan Wilson to walk through this proposal, answer any questions, and confirm scope. No obligation. |
| --- | --- |
| Step 2 Engagement Agreement | Provecta issues a short-form Engagement Agreement (2–3 pages) covering scope, deliverables, timeline, and payment terms. Reviewed and signed. |
| Step 3 Q2 Kickoff | RevOps Audit Kickoff scheduled within 5 business days of agreement signing. The SPICED discovery session is run with PRL's relevant team members. |
| Step 4 Week 1 Deliverable | Pre-Audit Questionnaire completed by PRL team. Current-state funnel mapped. CRM vendor confirmed (Zoho CRM recommended; PRL may already have an account). |

Ready to Build Premier Realty's Revenue Engine? Contact Hassan Wilson to schedule your Discovery Call info@provectagroup.com ¦ provectagroup.com

This proposal is confidential and prepared exclusively for Premier Realty Limited. It may not be shared, reproduced, or distributed without the written consent of Provecta Group.